**Sprint Report 1 - CMPS 115 – Software**

**Methodology**

**Heading**: Vitles

**Actions to stop doing:** The team has been been dependent on the android developers this past week before implementing the back end designs. For people who are not part of the android team are confused, including myself (Roberto), on the next step. At least for the past week, we need to stop being dependent on the front end developers and have everyone start contributing. Hopefully it won’t be the same situation once front end starts to depend on back end developers vice-versa.

**Actions to start doing:** The best advice for the team is to have back end developers understand more features within the Android Api documentation once were ready to merge into a full stack system. This was brought up in our scrum meetings and came back to the same proposal. This requires more collaboration between each member to start merging our modules into one.

**Actions to keep doing:** Since everyone knew each other before the beginning of the quarter, we have a comfortable dynamic with no tension, hoping to see the same pattern for the last few weeks. Our communications is pretty active every day notifying any time we git push our contributions to the team. Even though this past week has solely been dependent on the android developers, we still address the issue and brainstorm solutions for the other members. Communication and team dynamic with personality is important for our team.

**Work completed:**

1. Design layout and create mockups for the application
2. XML Login Page

**Not Completed:**

1. Yelp Api integration onto android studio
2. Add yelp images to android to swipe examples
3. Classify food labels through tensorflow machine learning Api.
4. Yelp Queue predictions swiping

**Work Completion Rate:**